Meeting minutes

Record decisions and actions, not the conversation. Every action gets one owner and a due date.

| Meeting |  |
| --- | --- |
| Date and time |  |
| Location or link |  |
| Chair |  |
| Minutes taken by |  |
| Present |  |
| Apologies |  |

Agenda and discussion

| # | Agenda item | Key points (not a transcript) |
| --- | --- | --- |

Decisions

| # | Decision, in one sentence | Decided by |
| --- | --- | --- |

Action items

| # | Action | Owner | Due | Status |
| --- | --- | --- | --- | --- |

Next meeting and approval

| Next meeting |  |
| --- | --- |
| Minutes approved by and date |  |

Meeting minutes: example

A filled example for a weekly project meeting. Delete this page when you are done with it.

| Meeting | Website relaunch, weekly project meeting |
| --- | --- |
| Date and time | Tuesday 10 November 2026, 10:00 to 10:40 |
| Location or link | Room 3 and video call |
| Chair | Dana (project lead) |
| Minutes taken by | Sam (designer) |
| Present | Dana, Sam, Priya (developer), Leo (marketing), Ana (support) |
| Apologies | Chris (sponsor) |

Agenda and discussion

| # | Agenda item | Key points (not a transcript) |
| --- | --- | --- |
| 1 | Actions from last week | 4 of 5 done. Help-article list still open (Ana): waiting on final page names. |
| 2 | Design sign-off | Home and pricing pages approved. Checkout page needs one more round on the mobile layout. |
| 3 | Launch date | Build is two days behind. Team agrees the 24 November date still holds if checkout is signed off by Friday. |
| 4 | Launch emails | Leo shared the draft sequence. Support asked for a line on where to find the new help pages. |

Decisions

| # | Decision, in one sentence | Decided by |
| --- | --- | --- |
| 1 | Launch date stays 24 November; go / no-go call on 20 November. | Dana |
| 2 | Old pricing page redirects to the new one at launch, not before. | Dana, with Priya |

Action items

| # | Action | Owner | Due | Status |
| --- | --- | --- | --- | --- |
| 1 | Final checkout mobile layout for review | Sam | 13 Nov | Open |
| 2 | Set up the pricing redirect on staging | Priya | 17 Nov | Open |
| 3 | Add help-centre line to launch email 2 | Leo | 12 Nov | Open |
| 4 | Help-article list using final page names | Ana | 16 Nov | Open |
| 5 | Send these minutes to Chris | Dana | 10 Nov | Done |

Next meeting and approval

| Next meeting | Tuesday 17 November 2026, 10:00 |
| --- | --- |
| Minutes approved by and date | Dana, 10 November 2026 |